

**Project Status Report**



**Project Name:** SM Hotels: Service Request Management System

**Department:** School of Computing and Information Technology (SoCIT)

**Focus Area:** CSPROJ

**Product/Process:**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Lurenne Tangi | Project Manager / Documenter |
| Kenneth Abuel | Project Developer / Documenter |
|  |  |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 9/25/2017 | Lurenne Tangi  Kenneth Abuel | Document created |
| 1.1 | 9/25/2017 | Kenneth Abuel  Lurenne Tangi | * Added Communication Diagram Draft * Added Class Diagram Draft * Added Object Diagram Draft |
| 1.2 | 10/1/2017 | Kenneth Abuel | * Milestones Updated |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The purpose of Project Status Report is to keep track on what is happening on the project, it is used to give a formal reporting status for the key project stakeholders, like the client, sponsors and the development team. Project Status Reports are the most efficient way to produced procedural reports and give a better report timing and content.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

[Replace this text with project status details for your key project stakeholders, focusing on milestone deliverables. This Report must include the following points, though more may be added:]

* [Status of the Project]

* + [Project Description.]

* + [Milestone Deliverables for the last reporting period.]

* + [Project impact of success or failure of milestone deliverables for the remaining period of the project.]

* [Budget Report—Write with respect to planned expenditure, actual expenditure and deficit/surplus.]

* [Risk Management Report—Specify any changes to the major risks identified since the previous report and modification to the strategies put in place to manage them, if appropriate.]

* [Issues Report—Include areas of concern, specific problems, and any action/decision that needs to be taken by the Steering Committee.]

* [Project recommendations to ensure success including lessons learned.]

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Kenneth Abuel | Date:  9/25/2017 | Reporting Period:  to |
| Project Overall Status:  The whole project development started 3 months ago and the team is currently doing the drafts of the required diagrams for this project. | | |
| Project Summary:  Currently doing the drafts of the required diagrams | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Draft for Class Diagram | 9/25/2017 | 100% | Behind Schedule | | * Draft for Communication Diagram | 9/25/2017 | 100% | Behind Schedule | | * Draft for Object Diagram | 9/25/2017 | 100% | Behind Schedule | | Milestone 2 | | | | |  |  |  |  | |  |  |  |  | |  |  |  |  | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Deployment Diagram Draft | 10/1/2017 | 100% | On Schedule | | * Use Case Package Diagram Draft | 10/1/17 | 100% | On Schedule | | * Component Diagram Draft | 10/1/17 | 100% | On Schedule | | Milestone 2 | | | | | * State Diagram Draft | 10/1/17 | 100% | On Schedule | | * Timing Diagram Draft | 10/1/17 | 0% | Ahead of Schedule | | * Composite Diagram Draft * Interaction Diagram Draft | 10/1/17  10/1/17 | 100%  100% | On Schedule  On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | [Replace this text with a description of milestone and potential scope changes.] | [Replace this text with a brief description of any changes to the project schedule required as a result of the amended milestone(s).] | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | N/A | N/A | N/A | N/A | |  |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | * Revisions | High | High | High | N/A | | * Documents | Medium | High | Medium | N/A | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | | |
| **Project Recommendations**   |  | | --- | | [Replace this text with a brief statement for the Steering Committee, Project Sponsor, or Senior Manager to consider or endorse. Other questions to consider for review with key project stakeholders are:   * Will the project be completed on time and on budget?  * Will the project deliverables be completed within acceptable quality levels?  * Are scope change requests being managed successfully?  * Are project issues and risks being addressed successfully and mitigated?  * Are all customer concerns being addressed successfully?] | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | [Replace this text with a brief outline of project expectations for key project stakeholders to consider for the next review.] | | | |
| **Related Project Information**   |  | | --- | | [Replace this text with an attachment or link to other relevant information that can be included with this project status report. Examples include:   * Budget Report Summary  * Issue Record Report  * Scope Change Report  * Project Work Plan  * Project Metrics/Statistics  * Quality Management Review.] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lurenne Tangi

Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

